INVISIBLE ARR + AGENT BRAIN

Media Automation Platform

v1 Claude Build Sheet

Prepared: February 2026

Classification: Confidential — Internal Build Plan

Target: Go-to-Market MVP on Docker Compose

# 1. Executive Summary

This build sheet defines the complete implementation plan for the Invisible Arr + Agent Brain media automation platform. The product wraps the existing *Arr ecosystem (Sonarr, Radarr, Prowlarr) with an intelligent agent layer that makes media acquisition truly invisible to end users. A single Docker Compose deployment produces a self-contained edge node that handles requests, scoring, acquisition, quality control, IPTV, and storage management.

Value proposition: Users interact only with Seerr (request UI) and Jellyfin (media server). Everything in between—indexer search, candidate scoring, Real-Debrid acquisition, VPN-protected torrents, file QC, library import—is fully automated by the agent layer with zero LLM dependency by default.

## 1.1 What Makes This Different

- Agent Brain Layer  — Deterministic scoring + policy engine replaces manual Arr configuration. Users never touch Sonarr/Radarr.

- Real-Debrid First  — Instant cached downloads via RD API before falling back to VPN torrents.

- IPTV Gateway  — Per-user M3U/XMLTV with timezone-localized EPG built in from day one.

- SaaS-Ready Architecture  — Edge node + control plane stub means you can sell managed instances.

- One-Command Deploy  — install.sh on clean Ubuntu brings up the entire 14-container stack.

# 2. Architecture Overview

## 2.1 Edge Node Container Map

Every edge node runs as a single Docker Compose stack with 14 services across 4 tiers:

| Tier | Container | Image | Exposed? |
| --- | --- | --- | --- |
| User-Facing | traefik | traefik:v3.3 | Yes (443) |
| User-Facing | jellyfin | jellyfin/jellyfin:latest | Yes (via Traefik) |
| User-Facing | seerr | ghcr.io/seerr-team/seerr:latest | Yes (via Traefik) |
| Hidden Plumbing | sonarr | lscr.io/linuxserver/sonarr:latest | No |
| Hidden Plumbing | radarr | lscr.io/linuxserver/radarr:latest | No |
| Hidden Plumbing | prowlarr | lscr.io/linuxserver/prowlarr:latest | No |
| Acquisition | gluetun | qmcgaw/gluetun:latest | No |
| Acquisition | qbittorrent | lscr.io/linuxserver/qbittorrent (via gluetun) | No |
| Acquisition | flaresolverr | ghcr.io/flaresolverr/flaresolverr:latest | No |
| Agent Layer | agent-api | Custom FastAPI | Optional (via Traefik) |
| Agent Layer | agent-worker | Custom FastAPI/RQ | No |
| Agent Layer | agent-qc | Custom (ffprobe) | No |
| Agent Layer | agent-storage | Custom FastAPI | No |
| Agent Layer | iptv-gateway | Custom FastAPI | No |
| Infra | postgres | postgres:16-alpine | No |
| Infra | redis | redis:7-alpine | No |

## 2.2 Network Topology

Traefik is the sole ingress point. All inter-service communication happens on an internal Docker network. qBittorrent runs exclusively through Gluetun (network_mode: service:gluetun), ensuring all torrent traffic is VPN-protected. The agent services communicate with Arr APIs, Prowlarr, and Real-Debrid over the internal network and outbound HTTPS.

Hard rule: Sonarr, Radarr, Prowlarr, and qBittorrent UIs are NEVER publicly exposed. Only Seerr, Jellyfin, and optionally agent-api are routed through Traefik.

## 2.3 Data Flow

The complete request-to-playback pipeline:

- User submits request in Seerr (movie or TV show).

- Seerr triggers agent-api (via webhook or direct call).

- agent-worker resolves TMDB ID for canonical identity.

- agent-worker searches Prowlarr for release candidates.

- Regex parser extracts resolution, codec, source, size, tags from each candidate title.

- Deterministic scoring engine ranks candidates by policy (resolution caps, size limits, banned tags).

- Top candidate is acquired: Real-Debrid first, then VPN torrent fallback.

- Files are staged in /data/downloads/rd/<job_id>/ and imported to /data/media/ with correct naming.

- agent-qc runs ffprobe validation (resolution, codec, audio, runtime).

- Jellyfin library scan picks up new media. Seerr status updated to available.

# 3. Technology Stack & Key Decisions

## 3.1 Core Dependencies

| Component | Technology | Rationale |
| --- | --- | --- |
| Agent Services | Python 3.12 + FastAPI | Async, fast, excellent typing. Single language across all agents. |
| Task Queue | Redis + RQ (or arq) | Lightweight, no Celery overhead. Redis already in stack for caching. |
| Database | PostgreSQL 16 | JSONB for flexible job_events. Battle-tested for SaaS path. |
| Migrations | Alembic | Standard for SQLAlchemy-based Python projects. |
| ORM | SQLAlchemy 2.0 (async) | Type-safe models, async session support. |
| HTTP Client | httpx (async) | For Real-Debrid API, Prowlarr API, TMDB calls. |
| Media Validation | ffprobe (ffmpeg) | Industry standard. Available in all Docker base images. |
| XMLTV Parsing | lxml + zoneinfo | Fast XML processing. Python stdlib timezone support. |
| Reverse Proxy | Traefik v3 | Native Docker provider, automatic TLS via Let’s Encrypt. |
| VPN | Gluetun | Supports 60+ VPN providers. Built-in killswitch and healthcheck. |

## 3.2 Key Seerr Integration Details

Seerr (the unified successor to Overseerr/Jellyseerr) provides the user-facing request UI. It natively integrates with Jellyfin for user auth and library awareness, and with Sonarr/Radarr for request routing. Your agent layer intercepts at the Sonarr/Radarr level—the Arr apps receive the request from Seerr as normal, but the agent-worker makes the actual acquisition decision.

Seerr exposes an API at /api/v1/* that can be used for status updates and webhooks. The mobile app (Pocket for Seerr on iOS, SeerrTV on Android TV) gives users a native experience.

## 3.3 Real-Debrid API Integration

The Real-Debrid REST API (api.real-debrid.com/rest/1.0/) is rate-limited to 250 requests per minute. Authentication is via Bearer token. The v1 acquisition pipeline uses these endpoints in sequence:

| Step | RD Endpoint | Purpose |
| --- | --- | --- |
| 1 | POST /torrents/addMagnet | Submit magnet link, receive torrent ID |
| 2 | POST /torrents/selectFiles/{id} | Select specific video files (skip samples/extras) |
| 3 | GET /torrents/info/{id} | Poll until status = downloaded |
| 4 | POST /unrestrict/link | Convert each RD link to direct download URL |
| 5 | GET (direct URL) | Download file to /data/downloads/rd/<job_id>/ |

Important: RD WebDAV/rclone mount is explicitly NOT v1 scope. v1 downloads files server-side to local staging then imports. This is simpler, more reliable, and avoids rclone configuration complexity.

## 3.4 Prowlarr Search & Candidate Scoring

Prowlarr exposes a Torznab-compatible API that the agent-worker queries directly. Search results include release titles that must be parsed via regex to extract structured metadata.

Regex Parsing Targets

| Field | Example Pattern | Values |
| --- | --- | --- |
| Resolution | (?:2160¦1080¦720¦480)[pi]? | 2160p, 1080p, 720p, 480p |
| Source | (?:BluRay¦WEB-DL¦WEBRip¦HDRip¦BDRip¦HDTV) | BluRay, WEB-DL, etc. |
| Codec | (?:x265¦H\.?265¦HEVC¦x264¦H\.?264¦AVC¦AV1) | x265, x264, AV1 |
| Audio | (?:DTS-HD¦TrueHD¦Atmos¦DTS¦DD5\.1¦AAC) | DTS-HD, Atmos, AAC |
| Size | From Torznab size field | In bytes, converted to GB |
| Tags | (?:CAM¦TS¦HDCAM¦PROPER¦REPACK¦REMUX) | Ban: CAM, TS, HDCAM |

Scoring Formula (Deterministic, No LLM Required)

Each candidate receives a composite score. The policy engine applies user prefs (max_resolution, max_size_gb, banned_tags) as hard filters, then scores remaining candidates:

- resolution_score  — 2160p=100, 1080p=80, 720p=50, 480p=20

- source_score  — REMUX=100, BluRay=90, WEB-DL=80, WEBRip=60, HDTV=40

- codec_score  — x265/HEVC=80, AV1=85, x264=60

- seeder_bonus  — min(seeders / 10, 20)

- size_penalty  — If size > user max, reject. Else no penalty.

Final score = resolution_score + source_score + codec_score + seeder_bonus. Highest score wins. Ties broken by smallest file size.

# 4. Agent Services Specification

## 4.1 agent-api (FastAPI)

The central REST API that receives requests and exposes job status. Talks to PostgreSQL for persistence and Redis for queue dispatch.

Endpoints

| Method | Path | Description |
| --- | --- | --- |
| GET | /health | Liveness check. Returns service + DB + Redis status. |
| POST | /v1/request | Create media request. Accepts {query, tmdb_id, media_type, season, episode}. |
| GET | /v1/jobs/{id} | Get job detail including state, events timeline, selected candidate. |
| GET | /v1/jobs | List recent jobs. Supports ?status= and ?limit= filters. |
| POST | /v1/prefs | Set user quality/storage policy preferences. |
| POST | /v1/webhooks/arr | Optional: receive Sonarr/Radarr webhook events. |

Database Schema

| Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id, name, api_key, created_at | Minimal user identity |
| prefs | user_id, max_resolution, allow_4k, max_movie_size_gb, max_episode_size_gb, prune_watched_after_days, keep_favorites, upgrade_policy | Per-user quality and storage policy |
| jobs | id, user_id, media_type, tmdb_id, title, state, selected_candidate_json, rd_torrent_id, created_at, updated_at | Core job tracking |
| job_events | id, job_id, state, message, metadata_json, created_at | Full audit trail of state transitions |
| blacklists | id, user_id, release_hash, release_title, reason, created_at | Failed releases to avoid re-selecting |

## 4.2 agent-worker (Queue Consumer)

Consumes jobs from Redis queue and drives the state machine. Must be fully deterministic by default (LLM_PROVIDER=none).

Job State Machine

| State | Action | Next State |
| --- | --- | --- |
| CREATED | Job enqueued | RESOLVING |
| RESOLVING | TMDB API lookup for canonical tmdb_id | SEARCHING |
| SEARCHING | Query Prowlarr, parse + score candidates | SELECTED |
| SELECTED | Best candidate chosen by policy | ACQUIRING |
| ACQUIRING | RD add magnet → select files → poll → unrestrict → download | IMPORTING |
| IMPORTING | Rename to Movies/TV naming, move to /data/media/ | VERIFYING |
| VERIFYING | agent-qc ffprobe validation | DONE or FAILED |
| DONE | Jellyfin scan triggered, Seerr notified | (terminal) |
| FAILED | Blacklist release, retry once with next candidate | (terminal or retry) |

## 4.3 agent-qc (Quality Control)

Runs ffprobe on every imported file to verify it is playable and matches policy expectations. This is critical for the “it just works” experience.

Validation Checks

- Playability  — ffprobe returns valid stream info (video + audio tracks present)

- Resolution match  — Actual resolution within 10% of tagged resolution

- Runtime sanity  — Duration > 20 min for movies, > 5 min for episodes (catches samples)

- Audio presence  — At least one audio stream exists

- File size  — Not suspiciously small (< 100MB for a movie = likely fake)

On failure: Blacklist the release hash, log the reason in job_events, and retry once with the next-best candidate from the original search.

## 4.4 agent-storage (Smart Storage)

Manages disk pressure and upgrade policies based on user preferences.

- Prune watched content  — After prune_watched_after_days, remove watched items (favorites exempt)

- Block oversized downloads  — Reject candidates exceeding max_movie_size_gb or max_episode_size_gb

- 4K gating  — Only download 2160p if allow_4k=true

- Upgrade policy  — If upgrade_policy=on, replace 720p with 1080p when available

- Disk pressure response  — When usage > storage_soft_limit_percent, aggressively prune watched non-favorites

## 4.5 iptv-gateway

Manages user-provided legal IPTV sources. Merges multiple M3U playlists and XMLTV EPGs per user, with timezone-localized program times.

Endpoints

| Method | Path | Description |
| --- | --- | --- |
| POST | /v1/iptv/sources | Add IPTV source {m3u_url, epg_url, source_timezone, headers_json} |
| GET | /v1/iptv/channels | List channels for user with filtering |
| POST | /v1/iptv/channels/bulk | Bulk update channel prefs (enable/disable, reorder, rename) |
| GET | /playlist.m3u?user_token=... | Generate merged M3U playlist for user |
| GET | /epg.xml?user_token=...&tz=... | Generate timezone-localized XMLTV EPG |

XMLTV Timezone Localization

The core feature: convert all program start/stop times from source timezone to user timezone using Python’s zoneinfo module. If XMLTV timestamps include offset (e.g., 20260228120000 +0100), parse directly. If no offset, treat as source_timezone from the iptv_sources record. Output in user’s requested timezone.

Jellyfin Integration

In Jellyfin Live TV settings, configure: M3U URL = http://iptv-gateway:8000/playlist.m3u?user_token=TOKEN and XMLTV URL = http://iptv-gateway:8000/epg.xml?user_token=TOKEN&tz=America/New_York. Jellyfin will pull the personalized, timezone-correct lineup.

# 5. Networking, Security & VPN

## 5.1 Traefik Configuration

Traefik v3 with Docker provider auto-discovers services via labels. TLS is handled via Let’s Encrypt ACME (DNS or HTTP challenge). Only containers with explicit traefik.enable=true labels get routed.

## 5.2 VPN / Gluetun Rules

- Kill switch  — Gluetun’s built-in firewall blocks all traffic if VPN drops

- Healthcheck  — Gluetun exposes HTTP health at 127.0.0.1:9999. Docker HEALTHCHECK polls every 5s.

- Worker interlock  — agent-worker MUST check gluetun health before dispatching torrent downloads. If VPN_ENABLED=true and gluetun is unhealthy, refuse torrent acquisition path.

- Smoke test  — smoke.sh verifies qBittorrent’s external IP differs from VPS public IP.

## 5.3 FlareSolverr

FlareSolverr runs as a sidecar container. In Prowlarr, configure specific indexers that require Cloudflare bypass to route through FlareSolverr’s proxy. Not all indexers need it—only enable per-indexer as needed.

# 6. Monorepo Structure

The codebase is organized as a monorepo with three top-level directories:

invisible-arr/

├── edge-node/

│   ├── docker-compose.yml

│   ├── .env.template

│   ├── docs/

│   │   ├── ARCHITECTURE.md

│   │   ├── SETUP.md

│   │   └── FLARESOLVERR.md

│   ├── scripts/

│   │   ├── install.sh

│   │   └── smoke.sh

│   └── services/

│       ├── agent-api/      (FastAPI + Alembic migrations)

│       ├── agent-worker/   (RQ consumer + scoring engine)

│       ├── agent-qc/       (ffprobe validation service)

│       ├── agent-storage/  (disk management + prune logic)

│       ├── iptv-gateway/   (M3U/XMLTV merge + localization)

│       └── shared/         (models, config, RD client, scoring)

├── control-plane/           (v1 stub — accounts, billing, node heartbeat)

│   └── README.md

└── seerr-fork/              (placeholder notes for future customization)

└── NOTES.md

# 7. Implementation Phases

Eight sequential phases, each building on the last. Estimated total: 4–6 weeks for a focused solo developer, 2–3 weeks for a pair.

## Phase 1: Repo Scaffold + Docs (Day 1–2)

- Create monorepo structure  — edge-node/, control-plane/, seerr-fork/

- Write ARCHITECTURE.md  — Data flow diagram, container map, network topology

- Write SETUP.md  — Prerequisites, env vars, first-run guide

- Scaffold Python packages  — pyproject.toml, shared models, config loader

- Dockerfiles for each agent service  — Python 3.12-slim base, multi-stage builds

## Phase 2: Docker Compose + Environment (Day 2–4)

- docker-compose.yml  — All 16 services with proper depends_on, healthchecks, volumes

- .env.template  — All configurable values with comments and safe defaults

- Traefik config  — Entrypoints, TLS resolver, Docker provider labels

- Gluetun + qBittorrent  — network_mode: service:gluetun, VPN provider env vars

- Volume mounts  — /data/media, /data/downloads, config dirs for each Arr app

## Phase 3: agent-api + Migrations (Day 4–7)

- FastAPI app structure  — Routers, dependencies, error handling, CORS

- SQLAlchemy models  — users, prefs, jobs, job_events, blacklists

- Alembic migrations  — Initial schema, auto-generate from models

- All REST endpoints  — /health, /v1/request, /v1/jobs, /v1/prefs, /v1/webhooks/arr

- Redis queue dispatch  — POST /v1/request enqueues job for agent-worker

## Phase 4: Worker Scoring + State Machine (Day 7–11)

- TMDB resolution  — httpx call to api.themoviedb.org/3/search/movie or /tv

- Prowlarr search  — Query Prowlarr Torznab API with TMDB title

- Release name parser  — Regex extraction of resolution, source, codec, audio, tags

- Scoring engine  — Deterministic formula + policy enforcement

- State machine  — CREATED → RESOLVING → SEARCHING → SELECTED with job_events logging

- LLM hook (disabled)  — LLM_PROVIDER=none by default. Stub for future tie-breaking.

## Phase 5: Real-Debrid Integration + Import (Day 11–16)

- RD client module  — Async httpx wrapper for all RD API endpoints

- Magnet submission  — /torrents/addMagnet + /torrents/selectFiles

- Polling loop  — /torrents/info/{id} until status=downloaded

- Unrestrict + download  — /unrestrict/link then stream to local staging

- Import naming  — Movies: Title (Year)/Title (Year).ext; TV: Show/Season NN/Show - SNNENN.ext

- State transitions  — SELECTED → ACQUIRING → IMPORTING with detailed event logging

## Phase 6: QC (ffprobe) (Day 16–18)

- ffprobe runner  — Subprocess call with JSON output parsing

- Validation checks  — Resolution, codec, audio, runtime, file size

- Blacklist + retry  — On failure, add to blacklists table, retry with next candidate

- VERIFYING → DONE|FAILED  — Terminal states with Jellyfin scan trigger

## Phase 7: IPTV Gateway + Localization (Day 18–23)

- M3U parser  — Parse #EXTINF directives, extract tvg-id, group-title, logos

- XMLTV parser  — lxml-based parsing of programme elements

- Source management  — CRUD for iptv_sources, iptv_channels tables

- Merge engine  — Combine multiple sources per user into single playlist

- Timezone conversion  — zoneinfo-based conversion of all programme times

- Endpoint output  — /playlist.m3u and /epg.xml with user_token auth

- Redis caching  — TTL-based EPG cache to avoid re-parsing on every request

## Phase 8: install.sh + smoke.sh (Day 23–26)

- install.sh  — Check Docker/Compose, generate .env from prompts, docker compose up

- smoke.sh  — Health checks for all services, RD auth test, VPN leak check, dry-run job

# 8. Environment Variables Reference

Key variables from .env.template (not exhaustive):

| Variable | Default | Description |
| --- | --- | --- |
| DOMAIN | (none) | Public domain for Traefik TLS. If unset, HTTP-only mode. |
| TMDB_API_KEY | (required) | The Movie Database API key for identity resolution. |
| RD_API_TOKEN | (optional) | Real-Debrid API token. If unset, RD acquisition path disabled. |
| VPN_ENABLED | false | Enable Gluetun VPN. Requires VPN_PROVIDER + creds. |
| VPN_PROVIDER | (none) | Gluetun VPN provider name (e.g., mullvad, nordvpn). |
| LLM_PROVIDER | none | LLM for tie-breaking. Options: none, openai, anthropic. |
| DATA_PATH | /data | Root path for media and downloads. |
| POSTGRES_PASSWORD | (generated) | Database password, auto-generated by install.sh. |
| DEFAULT_MAX_RESOLUTION | 1080 | Default quality cap for new users. |
| IPTV_ENABLED | false | Enable iptv-gateway service. |

# 9. Smoke Tests & Definition of Done

## 9.1 smoke.sh Test Matrix

| Test | Condition | Pass Criteria |
| --- | --- | --- |
| Traefik routes | DOMAIN is set | HTTPS returns 200 for Seerr and Jellyfin |
| Seerr health | Always | HTTP 200 on port 5055 |
| Jellyfin health | Always | HTTP 200 on port 8096 |
| agent-api health | Always | GET /health returns {status: ok} |
| RD auth | RD_API_TOKEN set | GET /user returns valid account info |
| VPN leak test | VPN_ENABLED=true | qBittorrent IP ≠ VPS public IP |
| iptv-gateway | IPTV_ENABLED=true | Health endpoint returns 200 |
| Job dry-run | Always | POST /v1/request → job reaches SELECTED state |
| Postgres | Always | Connection + schema validation |
| Redis | Always | PING returns PONG |

## 9.2 Definition of Done

- install.sh  — Brings up complete stack on clean Ubuntu 22.04/24.04

- smoke.sh  — All applicable tests pass (conditional on enabled features)

- No-LLM path  — Creating a request advances to SELECTED state without any LLM call

- RD end-to-end  — With valid RD token + test magnet, file imports into Jellyfin and is playable

- IPTV localization  — EPG times correctly converted between timezones

# 10. LLM Integration Plan (Optional)

v1 default is LLM_PROVIDER=none. The system is fully functional without AI. LLM integration is an optional enhancement for edge cases:

- Title disambiguation  — When TMDB search returns multiple close matches

- Candidate tie-breaking  — When top 2 candidates score within 5 points of each other

- Natural language requests  — Future: parse “get me that new sci-fi movie with the robots”

Cost controls: Rate-limit LLM calls per user per month. Cache decisions by TMDB ID + candidate hash. Offer BYOK (bring your own key) for self-hosters.

# 11. Go-to-Market Strategy

## 11.1 Revenue Models

| Tier | Price | Includes |
| --- | --- | --- |
| Self-Host (Free) | $0 | Open-source edge node. Community support. BYOK for LLM. |
| Managed Lite | $9.99/mo | We host and manage your edge node. Basic support. 1TB storage. |
| Managed Pro | $24.99/mo | Priority support. 4TB storage. IPTV gateway. Auto-upgrades. |
| Enterprise/White-Label | Custom | Multi-node. API access. Custom branding. SLA. |

## 11.2 Competitive Positioning

Existing solutions like MediaStack.Guide, geekau/mediastack, and various Docker Compose templates are configuration guides—they teach you to wire Arr apps together manually. This product is different: the agent layer makes decisions autonomously. Users never configure quality profiles in Sonarr, never add indexers in Prowlarr, never manually search for releases. It just works.

## 11.3 Target Segments

- Self-hosters who want simplicity  — They know the Arr stack but hate configuring it.

- Friend/family media sharers  — They run Jellyfin for others and need a request → available pipeline.

- Small IPTV aggregators  — Legal IPTV sources with per-user channel management.

- Managed hosting resellers  — White-label the platform for their own customers.

## 11.4 Launch Checklist

- Finalize v1 build (this sheet) and validate smoke tests.

- Set up GitHub repo (private initially) with CI/CD (GitHub Actions for Docker builds).

- Deploy 3 beta edge nodes on Hetzner/OVH VPS instances.

- Recruit 10–20 beta testers from r/selfhosted and r/jellyfin communities.

- Collect feedback for 30 days. Fix critical bugs.

- Launch landing page + Stripe billing for managed tiers.

- Open-source the edge node. Monetize through managed hosting + premium features.

# 12. Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Real-Debrid API changes | High | Abstract RD client behind interface. Monitor RD changelog. Build AllDebrid fallback. |
| Seerr project direction changes | Medium | seerr-fork/ placeholder ready. Core logic is in agent layer, not Seerr. |
| VPN provider blocks | Medium | Gluetun supports 60+ providers. Easy to switch via env var. |
| Indexer Cloudflare challenges | Medium | FlareSolverr included. Monitor success rates per indexer. |
| Scaling beyond single node | Low (v1) | Control plane stub is architected. Edge nodes are stateless except Postgres. |
| Legal liability for content | High | Platform is content-agnostic. Legal sources only for IPTV. User responsibility for content. |

# 13. Claude Code Master Build Prompt

Copy the following prompt into Claude Code to begin the build. It encapsulates every requirement from this sheet into a single actionable instruction:

See the companion file: CLAUDE_CODE_PROMPT.md

The prompt is designed to be pasted as a single message into Claude Code. It follows the implementation order from this build sheet and produces all deliverables described above.

# 14. Next Steps

- Review this build sheet and flag any scope changes.

- Obtain API keys: TMDB (free), Real-Debrid (premium account required), VPN provider credentials.

- Provision a development VPS: Ubuntu 24.04, 4+ cores, 8GB+ RAM, 100GB+ disk.

- Clone/create the monorepo and begin Phase 1.

- Use the Claude Code master prompt (Section 13) to accelerate implementation.

- Run smoke.sh after each phase to validate incremental progress.

- Target beta launch within 6 weeks of development start.

End of Build Sheet — Version 1.0